# Business Requirements Document

## Customer Portal Enhancement Project

Document ID: BRD-2025-CP-001

Version: 1.0

Date: January 15, 2025

Project Name: Customer Portal Enhancement

Project Manager: Sarah Johnson

Business Owner: Michael Chen

Document Status: Approved

__________________________________________________

## 1. Executive Summary

The Customer Portal Enhancement project will modernize our existing customer self-service portal to improve user experience, increase customer satisfaction, and reduce support call volume by 40%. The enhanced portal will provide customers with real-time order tracking, personalized product recommendations, and streamlined account management capabilities.

Target Go-Live Date: June 30, 2025

Estimated Budget: $750,000

Expected ROI: 225% over 24 months

__________________________________________________

## 2. Business Context

### 2.1 Current State

TechCorp currently operates a basic customer portal that allows customers to:

View order history

Update account information

Submit support tickets

Download invoices

The current portal was built in 2018 and has significant limitations:

No mobile responsiveness

Limited search capabilities

No real-time order tracking

Manual product recommendations

Poor integration with backend systems

### 2.2 Business Problem

Customer satisfaction scores have declined from 85% to 68% over the past 18 months due to portal limitations. The company receives approximately 5,000 support calls per month, with 60% related to order status inquiries that could be self-serviced through an enhanced portal.

### 2.3 Proposed Solution

Implement a modern, responsive customer portal with the following capabilities:

Real-time order and shipment tracking

AI-powered product recommendations

Enhanced search with filtering

Mobile-first responsive design

Integration with CRM and order management systems

Personalized customer dashboard

__________________________________________________

## 3. Business Objectives

### 3.1 Primary Objectives

OBJ-001: Reduce customer support calls by 40% within 6 months of launch

OBJ-002: Increase customer satisfaction score from 68% to 85% within 12 months

OBJ-003: Increase online reorder rate by 25% through improved user experience

OBJ-004: Achieve 70% mobile usage adoption within 3 months

### 3.2 Success Metrics

| Metric | Current | Target | Timeline |
| --- | --- | --- | --- |
| Customer Satisfaction | 68% | 85% | 12 months |
| Support Call Volume | 5,000/month | 3,000/month | 6 months |
| Mobile Traffic | 20% | 70% | 3 months |
| Reorder Rate | 35% | 44% | 6 months |
| Portal Session Time | 8 minutes | 5 minutes | 6 months |

__________________________________________________

## 4. Stakeholders

### 4.1 Primary Stakeholders

Dr. Emily Rodriguez - Chief Customer Officer

Role: Executive Sponsor

Interest: Customer experience improvement and retention

Success Criteria: 85% customer satisfaction score

James Patterson - Director of Customer Support

Role: Business Owner

Interest: Reduced support call volume and improved efficiency

Success Criteria: 40% reduction in support calls

Lisa Wong - VP of Sales

Role: Key Stakeholder

Interest: Increased customer engagement and reorder rates

Success Criteria: 25% increase in online reorders

### 4.2 Secondary Stakeholders

IT Operations Team: System deployment and maintenance

Customer Service Representatives: Training and adoption

Marketing Team: Portal promotion and customer communication

External Customers: Primary end users (12,000 active customers)

__________________________________________________

## 5. Functional Requirements

### 5.1 User Authentication and Profile Management

REQ-001: Multi-factor Authentication

The system shall support multi-factor authentication (MFA) using email verification codes or authenticator apps for enhanced security.

REQ-002: Single Sign-On Integration

The system shall integrate with existing enterprise SSO system to allow seamless authentication for B2B customers.

REQ-003: Profile Self-Service

Customers shall be able to update their profile information including email, phone, shipping addresses, and billing information without contacting support.

### 5.2 Order Management

REQ-004: Real-Time Order Tracking

The system shall display real-time order status including processing, shipped, out for delivery, and delivered with estimated delivery dates.

REQ-005: Order History Search

Customers shall be able to search order history by date range, product name, order number, or status with advanced filtering options.

REQ-006: Reorder Functionality

The system shall provide one-click reorder capability for previous orders with automatic cart population.

REQ-007: Order Cancellation

Customers shall be able to cancel orders that are in "processing" status before shipment, with automatic refund initiation.

### 5.3 Product Search and Discovery

REQ-008: Advanced Product Search

The system shall provide product search with autocomplete, filters (category, price range, brand), and sorting options.

REQ-009: Personalized Recommendations

The system shall display personalized product recommendations based on purchase history, browsing behavior, and similar customer preferences using machine learning algorithms.

REQ-010: Product Comparison

Customers shall be able to compare up to 5 products side-by-side with specifications, pricing, and availability.

### 5.4 Notifications and Alerts

REQ-011: Email Notifications

The system shall send email notifications for order confirmations, shipment updates, delivery confirmations, and account changes.

REQ-012: In-Portal Notifications

The system shall display in-portal notification badges for new messages, order updates, and personalized offers.

REQ-013: Notification Preferences

Customers shall be able to configure notification preferences by type (email, SMS, in-portal) and category.

### 5.5 Support and Help

REQ-014: Live Chat Integration

The system shall integrate with Zendesk live chat for real-time customer support during business hours (8 AM - 8 PM EST).

REQ-015: Knowledge Base Search

The system shall provide searchable knowledge base with FAQs, how-to guides, and troubleshooting articles.

REQ-016: Support Ticket Submission

Customers shall be able to submit support tickets with attachments (up to 10MB), track status, and view response history.

__________________________________________________

## 6. Non-Functional Requirements

### 6.1 Performance

NFR-001: Page Load Time

95% of page loads shall complete within 2 seconds on desktop and 3 seconds on mobile devices.

NFR-002: API Response Time

90% of API calls shall respond within 500 milliseconds under normal load conditions.

NFR-003: Concurrent Users

The system shall support 2,000 concurrent users without performance degradation.

NFR-004: Search Performance

Product searches shall return results within 1 second for 95% of queries.

### 6.2 Security

NFR-005: Data Encryption

All sensitive customer data including payment information and personal details shall be encrypted using AES-256 encryption at rest and TLS 1.3 in transit.

NFR-006: Access Control

The system shall implement role-based access control with principle of least privilege.

NFR-007: Audit Logging

All security-relevant events including login attempts, data modifications, and access to sensitive information shall be logged with 90-day retention.

NFR-008: Compliance

The system shall comply with PCI DSS, GDPR, and CCPA requirements for customer data protection.

### 6.3 Availability

NFR-009: System Uptime

The system shall maintain 99.9% uptime during business hours (6 AM - 10 PM EST, Monday-Friday).

NFR-010: Disaster Recovery

The system shall have a recovery time objective (RTO) of 4 hours and recovery point objective (RPO) of 1 hour.

NFR-011: Scheduled Maintenance

Planned maintenance shall occur during off-peak hours (Sunday 2-6 AM EST) with advance notice to customers.

### 6.4 Usability

NFR-012: Mobile Responsiveness

The portal shall be fully responsive and functional on mobile devices (iOS 14+, Android 10+) and tablets.

NFR-013: Accessibility

The system shall comply with WCAG 2.1 Level AA accessibility standards.

NFR-014: Browser Support

The portal shall support the latest two versions of Chrome, Firefox, Safari, and Edge browsers.

NFR-015: User Interface

The portal shall follow modern design principles with intuitive navigation requiring no more than 3 clicks to reach any feature.

__________________________________________________

## 7. Business Rules

### BR-001: Account Access

Only verified customers with active accounts may access the portal. Account verification requires email confirmation within 24 hours of registration.

### BR-002: Order Cancellation Window

Orders may only be cancelled within 2 hours of placement or before entering "shipped" status, whichever comes first. Refunds process within 5-7 business days.

### BR-003: Price Display

Product prices displayed shall reflect the customer's negotiated pricing tier (Standard, Silver, Gold, Platinum) and any active promotions.

### BR-004: Reorder Availability

Reorder functionality is available only for products still in the active catalog. Discontinued products display "No longer available" with suggested alternatives.

### BR-005: Address Validation

Shipping and billing addresses must be validated against USPS database. Invalid addresses require customer correction before order submission.

### BR-006: Credit Limit

B2B customers with established credit terms cannot place orders exceeding their available credit limit. System displays available credit balance on checkout.

### BR-007: Document Retention

Customer invoices and order confirmations must be available for download for 7 years per IRS requirements.

__________________________________________________

## 8. Data Requirements

### 8.1 Customer Data

The system shall store and manage the following customer data:

Customer ID (unique identifier)

Company name (for B2B customers)

Contact name (first, last)

Email address (unique, verified)

Phone number (with country code)

Shipping addresses (multiple allowed)

Billing addresses (multiple allowed)

Payment methods (tokenized, PCI compliant)

Customer tier (Standard, Silver, Gold, Platinum)

Account status (active, suspended, closed)

Preferences (notifications, communication)

### 8.2 Order Data

The system shall capture comprehensive order information:

Order ID (unique, format: ORD-YYYYMMDD-XXXXX)

Customer ID (foreign key)

Order date and time

Line items (product ID, quantity, unit price, total)

Subtotal, tax, shipping, total amount

Shipping method and carrier

Tracking number

Order status (processing, shipped, delivered, cancelled, returned)

Payment method

Billing address

Shipping address

### 8.3 Integration Data

The system shall integrate with the following data sources:

CRM System (Salesforce): Customer profiles, preferences, tier assignments

Order Management System: Real-time order status, inventory availability

Shipping Provider APIs (FedEx, UPS, USPS): Tracking information, delivery estimates

Payment Gateway (Stripe): Payment processing, tokenized payment methods

Product Catalog: Product details, pricing, availability, images

__________________________________________________

## 9. Assumptions and Constraints

### 9.1 Assumptions

Customers have reliable internet access with minimum 5 Mbps connection speed

80% of customers will access portal via desktop browsers initially

CRM and order management systems have documented APIs available

Existing customer data in legacy systems is accurate and complete

Internal IT team can allocate 2 FTE for project support

Dr. Sarah Chen will be available for weekly steering committee meetings

### 9.2 Constraints

Budget: Project budget capped at $750,000 including licenses and development

Timeline: Must launch by June 30, 2025 for summer sales season

Resources: Development team limited to 5 developers and 2 QA engineers

Technology: Must use AWS cloud infrastructure per enterprise standards

Integration: Must integrate with existing Salesforce CRM (cannot replace)

Security: Must pass security assessment before production deployment

Compliance: Must obtain PCI DSS certification before handling payment data

__________________________________________________

## 10. Dependencies

### 10.1 Technical Dependencies

DEP-001: CRM API access and documentation (Required by: Week 2)

DEP-002: Order Management System API availability (Required by: Week 3)

DEP-003: AWS infrastructure provisioning (Required by: Week 1)

DEP-004: Stripe payment gateway account setup (Required by: Week 4)

DEP-005: SSL certificate procurement for production domain (Required by: Month 5)

### 10.2 Business Dependencies

DEP-006: Final product pricing approval from Finance (Required by: Month 2)

DEP-007: Customer communication plan from Marketing (Required by: Month 4)

DEP-008: Customer service training completion (Required by: Month 5)

DEP-009: Legal review of terms and conditions (Required by: Month 4)

DEP-010: Executive approval of go-live date (Required by: Month 5)

__________________________________________________

## 11. Risks and Mitigation

| Risk ID | Risk Description | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| RISK-001 | CRM integration delays | Medium | High | Start API testing early, have fallback plan for manual sync |
| RISK-002 | Customer adoption lower than expected | Medium | Medium | Comprehensive training, incentive program, phased rollout |
| RISK-003 | Performance issues under load | Low | High | Load testing at 150% capacity, auto-scaling configuration |
| RISK-004 | Security vulnerabilities | Low | Critical | Penetration testing, code reviews, security scanning |
| RISK-005 | Budget overruns | Medium | Medium | Monthly budget reviews, scope prioritization, contingency fund |
| RISK-006 | Timeline delays | High | High | Agile approach, MVP first, weekly progress tracking |

__________________________________________________

## 12. Ambiguities and Clarifications

### 12.1 Clarification Needed

AMB-001: Personalization Algorithm Details

The specific machine learning algorithm for product recommendations needs to be defined. Options include collaborative filtering, content-based, or hybrid approach.

Status: Pending - Data Science team review

Priority: High

AMB-002: International Customer Support

Requirements unclear regarding support for international customers with non-USD pricing and international shipping.

Status: Pending - Business owner clarification

Priority: Medium

AMB-003: Return Processing

Business rules for product returns and refund processing through portal are not fully specified.

Status: Pending - Operations team input

Priority: Medium

__________________________________________________

## 13. Approval

This Business Requirements Document has been reviewed and approved by:

Dr. Emily Rodriguez - Chief Customer Officer

Date: January 20, 2025

James Patterson - Director of Customer Support

Date: January 20, 2025

Michael Chen - IT Director

Date: January 21, 2025

Sarah Johnson - Project Manager

Date: January 21, 2025

__________________________________________________

## Document Change History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | January 5, 2025 | Sarah Johnson | Initial draft |
| 0.2 | January 10, 2025 | Sarah Johnson | Added stakeholder feedback |
| 0.3 | January 15, 2025 | Sarah Johnson | Incorporated technical review comments |
| 1.0 | January 21, 2025 | Sarah Johnson | Final approved version |